## Slide 1
JIRA IN DEVOPS
Detailed Concepts • Agile Planning • Issue Tracking • CI/CD Collaboration
Subject: DevOps Practice and Principles Purpose: Academic presentation and revision
Jira in DevOps | 1

## Slide 2
What is Jira?
• Jira is a project-management and issue-tracking platform developed by Atlassian.
• It helps teams plan, assign, prioritize, track, and complete work.
• Commonly used for software development, testing, service management, and Agile delivery.
• Jira provides visibility into tasks, bugs, progress, blockers, and releases.
• In DevOps, Jira acts as a coordination and traceability layer across teams.
Jira in DevOps | 2

## Slide 3
Why Jira is Important in DevOps
• DevOps combines development, operations, security, testing, and business collaboration.
• Jira creates a shared record of requirements, technical tasks, defects, incidents, and improvements.
• It supports transparency: everyone can see what is planned, active, blocked, or completed.
• It improves accountability through assignees, due dates, priorities, and workflow states.
• It supports continuous feedback by connecting delivery outcomes with future work.
Jira in DevOps | 3

## Slide 4
Jira Terminology
• Project: workspace containing related issues, settings, permissions, and workflows.
• Issue: a unit of work such as a story, task, bug, or improvement.
• Epic: a large objective divided into smaller issues.
• Story: a requirement written from a user or stakeholder perspective.
• Task: a specific activity; Bug: a defect; Sub-task: a smaller part of a parent issue.
• Backlog: prioritized incomplete work; Board: visual issue display; Sprint: fixed work period.
Jira in DevOps | 4

## Slide 5
Jira Projects and Issue Types
• A project may represent an application, product, service, department, or initiative.
• Projects can define issue types, screens, fields, permissions, notifications, and components.
• Common issue types include Epic, Story, Task, Bug, Sub-task, Improvement, and Service Request.
• Use separate issues for new features, defects, technical debt, security findings, and operational work.
• Clear issue types improve reporting, ownership, and prioritization.
Jira in DevOps | 5

## Slide 6
Issue Fields and Good Issue Writing
• Summary: short, action-oriented title.
• Description: objective, background, technical context, dependencies, and risks.
• Assignee: person responsible; Reporter: person who created the issue.
• Priority: relative urgency or business importance.
• Labels and components: grouping and filtering mechanisms.
• Acceptance criteria: measurable conditions that define completion.
• Attachments, comments, and links provide evidence and collaboration context.
Jira in DevOps | 6

## Slide 7
Jira Workflows
• A workflow defines the statuses and transitions of an issue.
• Typical workflow: To Do → In Progress → In Review → Testing → Done.
• DevOps workflows may add Code Review, Build Failed, Ready for Deployment, Staging, Production, Monitoring, and Closed.
• Transitions may require approvals, test evidence, comments, or assigned ownership.
• A well-designed workflow should be clear, not unnecessarily complex.
Jira in DevOps | 7

## Slide 8
Agile and Jira
• Agile emphasizes iterative delivery, customer feedback, collaboration, and responding to change.
• Jira supports Agile planning through backlogs, boards, estimates, sprints, reports, and dashboards.
• Teams can break large epics into smaller stories and tasks.
• Work is prioritized according to business value, risk, urgency, and dependencies.
• Regular review and refinement keep the backlog useful and current.
Jira in DevOps | 8

## Slide 9
Scrum in Jira
• Product Owner: prioritizes the product backlog and clarifies requirements.
• Scrum Master: supports the process and removes impediments.
• Development Team: designs, codes, tests, deploys, and delivers the increment.
• Sprint planning selects issues for a fixed sprint.
• Daily stand-up reviews progress and blockers using the board.
• Sprint review collects stakeholder feedback; retrospective identifies improvements.
Jira in DevOps | 9

## Slide 10
Kanban in Jira
• Kanban focuses on continuous flow rather than fixed-length sprints.
• Issues move through columns such as To Do, In Progress, Review, Testing, and Done.
• Work-in-progress limits reduce multitasking and reveal bottlenecks.
• Useful metrics include lead time, cycle time, throughput, and cumulative flow.
• Kanban is especially useful for support, maintenance, operations, and variable workloads.
Jira in DevOps | 10

## Slide 11
Jira in the DevOps Lifecycle
• Plan: create epics, stories, tasks, priorities, and acceptance criteria.
• Code: connect Jira issues to branches, commits, and pull requests.
• Build: associate automated build results with issue keys.
• Test: link test cases, executions, failures, and defects.
• Release and Deploy: track approvals, environments, and deployment status.
• Operate and Monitor: create incidents and improvement tasks from production feedback.
Jira in DevOps | 11

## Slide 12
Git and CI/CD Integrations
• Git integration connects issues with branches, commits, and pull requests.
• Including the Jira issue key in commit messages improves traceability.
• CI tools can report build status, unit-test results, quality checks, and artifacts.
• CD tools can update issues when software reaches staging or production.
• Integration reduces manual status updates and creates a connected delivery history.
Jira in DevOps | 12

## Slide 13
Testing, Monitoring, and Incident Management
• Testing tools can link requirements, test cases, test executions, and defects.
• Monitoring alerts can create Jira incidents for investigation and ownership.
• Incident records should include severity, impact, affected service, timeline, and current status.
• After recovery, teams can record root cause, corrective actions, and prevention steps.
• Follow-up issues convert lessons learned into permanent improvements.
Jira in DevOps | 13

## Slide 14
Jira Reports and Metrics
• Burndown chart: remaining work during a sprint.
• Burnup chart: completed work compared with total scope.
• Velocity chart: completed work across sprints.
• Cumulative flow diagram: work movement and bottlenecks.
• Control chart: cycle-time consistency and delivery predictability.
• Created-vs-resolved chart: incoming issues compared with completed issues.
• Lead time and cycle time help measure delivery performance.
Jira in DevOps | 14

## Slide 15
Best Practices
• Use clear, action-oriented issue titles.
• Define acceptance criteria before implementation begins.
• Keep statuses accurate and update issues regularly.
• Prioritize consistently; avoid marking every task as urgent.
• Link issues with branches, pull requests, builds, tests, and deployments.
• Use dashboards for visibility and reports for improvement.
• Avoid excessive custom fields, statuses, and plugins.
• Close work only after validation, evidence, and documentation.
Jira in DevOps | 15

## Slide 16
Advantages and Limitations
• Advantages: centralized tracking, visibility, accountability, Agile support, customizable workflows, integrations, and historical metrics.
• Jira improves collaboration among development, QA, security, operations, and management.
• Limitations: complex configuration can confuse beginners.
• Too many fields, workflows, or plugins may reduce usability.
• Metrics are only reliable when teams update issues consistently.
• Jira coordinates technical work but does not replace Git, CI/CD, monitoring, or engineering expertise.
Jira in DevOps | 16

## Slide 17
Practical Example
• Goal: automate deployment of a web application to a staging server.
• Create an epic: Automated Web Application Delivery.
• Create stories for source control, CI pipeline, automated testing, deployment, monitoring, and documentation.
• Assign owners and define acceptance criteria for each issue.
• Link Jira issues to branches, pull requests, pipeline runs, test results, and deployment evidence.
• Use dashboards to identify blockers and create retrospective improvement tasks.
Jira in DevOps | 17

## Slide 18
Conclusion
• Jira is a powerful coordination and visibility tool for DevOps.
• It connects planning with coding, testing, deployment, operations, and improvement.
• Its greatest value comes from traceability, clear workflows, disciplined updates, and useful integrations.
• Jira supports faster delivery, better quality, improved accountability, and continuous feedback.
• Quick revision: Plan the work → Track the work → Connect the work → Measure the work → Improve the work.
Jira in DevOps | 18