## Slide 1
TRELLO FOR DEVOPS
Agile workflow management • Automation • GitOps • DevSecOps
A visual way to plan, track and move engineering work
Reference presentation based on the supplied 5-page technical guide. Covers Trello fundamentals, DevOps use cases, Butler automation, integrations and Zero Trust workflow controls.
KANBAN AT A GLANCE
BACKLOG
→
IN PROGRESS
→
CODE REVIEW
→
TESTING
→
SHIPPED
Boards → Lists → Cards Work moves as its state changes.
Trello for DevOps • Reference presentation • 1
Trello in a DevOps Environment
Trello is a visual project and task-management platform based on Kanban-style workflows. It organizes work through Workspaces, Boards, Lists and Cards, allowing a team to see the current state of every task at a glance. In DevOps, the board can represent the complete flow from planning and development to code review, testing and deployment. Cards can be assigned to developers, testers or DevOps engineers and can contain checklists, labels, due dates, comments and attachments. As work progresses, cards are moved between lists, making project status and ownership easy to understand. Trello can also be extended with automation and integrations, while CI/CD tools perform the actual build, test and deployment operations.
Key idea: Make work visible → assign ownership → track progress → deliver reliably.

## Slide 2
1. What is Trello?
FUNDAMENTALS
Trello is a lightweight, highly visual project-management platform built around Kanban and Scrum principles.
Workspace
Top-level container for a company, department or engineering unit. Handles permissions, SSO and shared administration.
Board
Dedicated visual space for a project, sprint cycle, product roadmap or incident workflow.
List / Column
A workflow stage such as Backlog, In Progress, Code Review, Testing or Shipped.
Card
The atomic unit of work: user story, bug, pull request or infrastructure task. Cards can hold checklists, due dates, assignees, attachments and custom fields.
Why it fits DevOps
The board gives the team a shared view of work state. Power-Ups, automation and APIs can connect the board to engineering workflows.
Core idea: make work visible, move it through defined states, and keep ownership clear.
Trello for DevOps • Reference presentation • 2

## Slide 3
2. How Trello Works in a DevOps Workflow
WORKING
A task starts as an item in the backlog and moves across lists as its status changes.
BACKLOG
→
TO DO
→
DEVELOPMENT
→
CODE REVIEW
→
TESTING
→
DEPLOYMENT
→
DONE
01
Create board
Choose a workflow for the project.
02
Add cards
Create a card for each feature, bug or ops task.
03
Assign & enrich
Add owner, checklist, labels, fields and due date.
04
Move the card
Shift it as work progresses through each stage.
05
Validate
Use review/testing gates before shipping.
06
Complete
Move to Done after successful delivery.
Trello for DevOps • Reference presentation • 3

## Slide 4
3. DevOps Use Cases
USE CASES
Agile Sprint & Backlog
Backlog → Sprint Backlog → WIP → Code Review → Completed. Use DoR/DoD checklists.
Bug Monitoring & Triage
Reported → Planned → In Progress → Confirm Fix → Done / Won't Fix. Severity drives priority.
Continuous Delivery
Backlog → Design → To-Do → Doing → Code Review → Testing → Shipped.
SRE & Maintenance
Requests → Next Up → Doing → In Review → Staging → Production. Track recurring infrastructure work.
GitHub / Pull Requests
Attach commits, branches, issues and PRs to cards using integration features.
Async Retrospectives
Went Well → Needs to Change → Questions & Discussion → Action Items for distributed teams.
The supplied guide highlights six recurring engineering patterns where a tailored Trello board provides end-to-end visibility.
Trello for DevOps • Reference presentation • 4

## Slide 5
4. Automation, GitOps & Integrations
AUTOMATION
Butler reduces manual board work; APIs and integrations connect Trello to engineering systems.
Card Rules
Event-driven automation: when a card reaches Code Review, add a reviewer and set a due date.
Board & Card Buttons
Batch actions such as starting a sprint, moving cards, setting due dates and sorting WIP.
Scheduled / Due-Date Commands
Run recurring maintenance or escalate overdue cards with labels and notifications.
GitOps
The guide describes declaring board structures in version-controlled YAML and syncing them through CI/CD.
REST API & Webhooks
Programmatic management of boards, lists, cards and webhooks for scripted workflows.
Toolchain Ecosystem
GitHub synchronization and external automation platforms can connect Trello with development and communication tools.
Key distinction: Trello tracks and orchestrates work; CI/CD systems perform the actual build, test and deployment automation.
Trello for DevOps • Reference presentation • 5

## Slide 6
5. Zero Trust in the Kanban Workflow
DEVSECOPS
The reference guide maps “never trust, always verify” controls to Kanban stages so security checks become workflow gates.
TO DO IAM / RBAC
→
IN PROGRESS CONT. AUTH
→
CODE REVIEW SAST
→
TESTING ANOMALY
→
DEPLOYMENT MICRO-SEG
Least privilege
RBAC controls visibility and sensitive task assignment.
Continuous authentication
Developer identity and device posture are re-verified.
Static scanning
SAST and dependency checks run before testing.
Behavior monitoring
Runtime behavior and telemetry support anomaly detection.
Micro-segmentation
Fine-grained network isolation limits blast radius.
Traditional Kanban: fast but with fewer security gates. ZTA-augmented Kanban: security is embedded into transitions, improving governance and auditability.
Trello for DevOps • Reference presentation • 6

## Slide 7
6. Trello: Strengths, Limits & Takeaway
SUMMARY
Strengths
• Very visual and easy to learn • Fast setup for agile teams • Flexible boards and workflows • Useful integrations and automation • Good visibility for distributed teams
Limits
• Very large/complex projects may need more specialized controls • Advanced dependencies and resource planning can be limited • Trello is not itself a full CI/CD engine • Enterprise governance may require additional configuration
Best Fit
• Small-to-midsize engineering teams • Startups and SRE units • Teams wanting quick visual workflow management • DevOps teams willing to augment Trello with automation, integrations and security controls
TAKEAWAY
Trello works best as a visual control plane for engineering work—especially when paired with automation, Git integrations, APIs and security gates.
Reference: supplied 5-page “Trello for DevOps: Comprehensive Technical Guide.”
Trello for DevOps • Reference presentation • 7